# Failed-Backtest Forensics

Execution & Research Brief

# 1. Concept Recap

A diagnostic tool that ingests a strategy's Pine Script or EA code plus backtest results and flags curve-fitting, lookahead bias, and unrealistic fill assumptions before the strategy goes live, for individual builders and prop firm submission screening.

# 2. What You Need to Know Before Building

- This methodology already exists in your [[smc-ml-whitepaper]] work (walk-forward, Monte Carlo permutation) — this product packages that methodology as a reusable service, not new research.

- Static code analysis for lookahead bias is language-specific and genuinely hard — Pine Script v5 and MQL5 have different syntax and data-access patterns that each need their own parser.

- False positives on legitimate strategies will erode trust fast — a confidence-scored report with human-review escalation is safer than a binary pass/fail at launch.

- Prop firms are a stronger initial buyer than individual developers since they have a direct cost (funding a curve-fit strategy) tied to getting this wrong.

# 3. Research Required Before Coding

- Review 10-20 real Pine Script v5 strategies (yours or public ones) to catalog the actual variety of lookahead-bias patterns you'd need to detect — don't assume a single pattern covers it.

- Confirm the parameter-count-to-trade-count overfitting heuristics you'd use are defensible against real academic or quant literature, not just intuition.

- Talk to 2-3 prop firms about their current strategy-submission review process (if any) to see whether they'd actually integrate a third-party screening tool.

- Check what backtest export formats TradingView's Strategy Tester and common MQL5 backtesters produce, since your tool needs to ingest their real output, not an idealized format.

# 4. Technical Prerequisites

- A Pine Script v5 parser (even a partial one) capable of extracting indicator references and per-bar data access patterns.

- An MQL5 parser for the EA-side equivalent, as a second priority after Pine Script.

- A walk-forward/Monte Carlo permutation scoring pipeline, adaptable from your existing [[smc-ml-whitepaper]] methodology.

- A report-generation layer that scores confidence rather than issuing a binary verdict.

# 5. Recommended Build Sequence

- Phase 1: Build the lookahead-bias and overfitting scoring pipeline first against your own known strategies as ground truth, before building any parser.

- Phase 2: Build the Pine Script v5 parser and wire it to the scoring pipeline; validate against 10+ real strategies with known live performance to check the diagnostic actually predicts failure.

- Phase 3: Add the MQL5 parser once the Pine Script pipeline is validated and generating real diagnostic reports.

- Phase 4: Approach 1-2 prop firms for a pilot integration into their submission review process once the tool has a track record on retail strategies.

# 6. Key Risks to Validate Early

- A confident-but-wrong diagnostic (flagging a good strategy as overfit, or missing a genuinely curve-fit one) undermines the whole premise — validate against known-outcome strategies before any paid launch.

- Parser coverage gaps (strategies using syntax or indicators your parser doesn't handle) will produce silent false negatives — scope the v1 parser narrowly and be explicit about what it doesn't cover.