# Session-Handoff Logic Licensing

Execution & Research Brief

# 1. Concept Recap

A licensed, standalone module that tracks state through Asia/London/New York session transitions (unmitigated liquidity, structural bias, range boundaries) for bot and indicator developers to embed, extracted from your existing [[trade-monkey-bot]] architecture.

# 2. What You Need to Know Before Building

- This is the lowest-build-cost idea on the list — the logic already exists inside [[trade-monkey-bot]] and the main work is extraction and interface design, not new development.

- The addressable market is narrower than the other ideas (serious multi-session bot builders, not general retail traders), so revenue expectations should be modest and realistic.

- Session boundary definitions vary by broker/timezone convention — hardcoding one convention will alienate users who trade a different session structure.

- There's a real risk of cannibalizing [[trade-monkey-bot]]'s own differentiation if the licensed module exposes too much of what makes the bot valuable — scope carefully what's licensed vs. kept internal.

# 3. Research Required Before Coding

- Audit the existing [[trade-monkey-bot]] codebase to identify exactly which session-transition logic is cleanly separable from strategy-specific logic.

- Survey 5-10 bot/indicator developers on whether they currently hand-roll session-awareness and whether they'd pay to license it instead — validate demand before extracting the module.

- Check what session-boundary conventions (UTC-based vs. broker-server-time-based) are most common among your target developer segment.

- Decide explicitly, before building anything, which parts of the session logic stay proprietary to [[trade-monkey-bot]] and which are safe to license out.

# 4. Technical Prerequisites

- A clean extraction of the session-state tracker and transition-rules engine from the existing bot codebase into a standalone library.

- A defined integration interface (Pine Script include file, or a Python/JS package) for external consumption.

- Configurable session-boundary definitions rather than hardcoded assumptions.

# 5. Recommended Build Sequence

- Phase 1: Extract the session-transition logic into a standalone internal library first, and verify [[trade-monkey-bot]] still works correctly against the extracted version.

- Phase 2: Design and document a clean external interface for the extracted library, deciding what stays internal-only.

- Phase 3: License to 1-2 known developer contacts as a paid pilot before opening it more broadly.

- Phase 4: Expand marketing to the wider bot/indicator developer community only once the pilot licensees have used it in a live product.

# 6. Key Risks to Validate Early

- Cannibalizing your own bot's edge is the main strategic risk — get explicit about the internal/external boundary before writing the public interface, not after developers are already relying on it.

- Given the narrow market, revenue may not justify much dedicated build time beyond the low-cost extraction — treat this as a low-effort side line, not a primary bet.